🚀 24-Hour Implementation Plan

Exact execution order for a four-person team

HackNex 2026 • HNX26EPS03 • Live Translation for Indic Languages

# 0. Non-negotiable Rule

Deploy a skeleton early. The source plan explicitly recommends this to avoid last-minute deployment failure. fileciteturn0file0L52-L62

# 1. Team Split

| Role | Deliverables |
| --- | --- |
| A — Realtime/ASR | WebSocket audio + Sarvam adapter |
| B — Translation/AI | Translation + scheduler + fallback |
| C — Frontend/Deploy | React UI + public deployment |
| D — Evaluation/Product | Test set + metrics + pitch + demo |

# 2. Hour-by-Hour

| Time | Milestone | Exit |
| --- | --- | --- |
| 0–1 | Repo/APIs/roles | Access ready |
| 1–2 | Skeleton | Public health URL |
| 2–4 | ASR | Live partial transcript |
| 4–5 | Bake-off | Hindi/Tamil confirmed; Malayalam gate |
| 5–8 | Translation | English↔Hindi/Tamil |
| 8–10 | Scheduler | Stable captions |
| 10–12 | Integration | Full session |
| 12–14 | Evaluation | Baseline + our pipeline |
| 14–16 | Metrics | Ablation numbers |
| 16–18 | Hardening | Fresh-browser test |
| 18–20 | Unseen tests | No blockers |
| 20–22 | Pitch | Architecture + story |
| 22–24 | Backup | Recorded fallback |

# 3. Definition of Done

Public URL

Mic works

English↔Hindi

English↔Tamil

Malayalam works or is honestly removed

Partial/final distinction

Latency measured

Baseline comparison

Ablation table

Architecture diagram

Demo + backup recording

# 4. Research/Evaluation

Use 25–40 held-out utterances, replay them in real time, and compare the raw baseline against the stability-enhanced pipeline. The source brief recommends this kind of measured held-out evaluation. fileciteturn0file0L114-L124

# 5. Demo Script

Problem

Tamil live demo

Stable English output

Hindi route

Latency/stability metrics

Architecture

Baseline vs scheduler

Malayalam decision

Deployable URL

# 6. Fallback

Provider A → B

Translation down → transcript-only

Wi-Fi → hotspot

Live demo → recording

Malayalam below threshold → ship fewer languages